AI Video Analysis Platform for Beach Volleyball — Project Outline, Architecture & Cost Analysis

| Prepared for Upwork Portfolio | Document Type Technical Proposal | Version 1.0 | Classification Confidential |
| --- | --- | --- | --- |

# 1. Executive Summary

This document outlines the full scope, architecture, phased delivery plan, and cost estimate for an AI-powered beach volleyball video analysis platform. The platform is designed to automatically process match footage and generate structured performance data for players, coaches, scouts, and clubs.

Core value proposition: replace hours of manual video review with an automated pipeline that produces structured statistics, event timelines, and tactical insights — with a human review layer that improves accuracy over time.

# 2. What the Client Wants

The client is building a proprietary sports analytics platform targeting the beach volleyball community. Based on the project brief, their core requirements break down into the following categories:

## 2.1  Video Input & Court Understanding

- Accept beach volleyball match videos from real tournaments (fixed or semi-fixed cameras)

- Detect and map the court in the video frame

- Understand which team is on which side at any given moment

- Track direction of play across the full match

## 2.2  Player Detection & Identity Tracking

- Detect all 4 players on court at all times

- Distinguish between the two teams visually

- Maintain consistent player identity throughout the match, even across:

  - Occlusions and player crossings

  - Fast movements and partial visibility

  - Side switches (teams switch court sides every 7 points)

- Manual assignment of player identities at the start is acceptable

Critical requirement: Side switching is the hardest unique challenge. The same team appears on both sides of the court at different times. The system must reassign team identities after each switch without losing tracking continuity.

## 2.3  Event Detection

The system must detect the following in-game events:

| Serve & Service Events | Attack & Defense Events |
| --- | --- |
| - Serve - Ace - Service error - Reception | - Set - Attack winner / error - Block (point) - Defensive action - Blocked attack - Point awarded |

## 2.4  Statistics Generation

Individual player stats per match, including: serves, aces, service errors, attack attempts/winners/errors, blocks, defensive actions, and total points. All stats must remain correctly attributed after side switches.

## 2.5  Attack Direction Analysis

For each attack, classify the direction:

- Cross-court (diagonal)

- Line shot

- Short shot (tip)

- Deep shot

- Target zone (specific court area or player)

## 2.6  Ball Tracking

Track the ball during play to support event detection and trajectory analysis. The client acknowledges this is difficult due to ball speed, small size, outdoor conditions, and variable video quality. Partial solutions are acceptable.

## 2.7  Structured Output

All analysis results must be output in machine-readable format (JSON or database-ready), including: player/team assignments, event timeline with timestamps, event types, outcomes, attack directions, aggregated stats, and confidence scores.

## 2.8  Semi-Automated Workflow

The client explicitly wants a human-in-the-loop workflow: AI generates output, a human operator reviews and corrects it, and corrections feed back into improving the model over time. Full automation is not required at launch.

# 3. Proposed Solution Architecture

The platform is structured into four layers that mirror the data lifecycle: ingestion, AI processing, human review, and delivery. Each layer is independently scalable and deployable.

## 3.1  Layer 1 — Video Ingestion & Storage

| Component | Technology / Notes |
| --- | --- |
| Object storage | AWS S3 / GCP Cloud Storage / Cloudflare R2 |
| Task queue | Celery + Redis (Python) or BullMQ (Node.js) |
| Video preprocessing | FFmpeg — frame extraction, normalization, timestamp embedding |
| Upload interface | Chunked upload via REST API with progress tracking |

## 3.2  Layer 2 — AI Processing Pipeline

Five sequential modules process each video. The output of each feeds the next.

### Module 1: Preprocessing

- Frame sampling at 5–10 fps (sufficient for event detection)

- Lens distortion correction and brightness normalization

- Resolution standardization for model input

- Tech: FFmpeg, OpenCV, Python

### Module 2: Court Detection & Homography

- Detect court lines using Hough transform or deep line detector

- Compute homography matrix to map camera view to normalized top-down court coordinates

- All subsequent spatial data (positions, directions) expressed in this coordinate system

- Tech: OpenCV, scikit-image, custom fine-tuned detector

### Module 3: Player Detection, Tracking & Re-Identification (most critical)

- YOLOv8 or RT-DETR for per-frame player detection

- ByteTrack or BoT-SORT for multi-object tracking across frames

- OSNet or Fast-ReID for appearance-based re-identification (maintains identity through occlusions)

- Side-switch detection module monitors score/time triggers, forces team re-assignment

- Team jersey color clustering used as secondary identity cue

- Tech: Ultralytics YOLOv8, ByteTrack, Fast-ReID, PyTorch

### Module 4: Event Detection

- Short video clips (~1–3 seconds) fed into a temporal classifier

- Model architecture: SlowFast, VideoMAE, or fine-tuned 3D-CNN

- Phase 1 events: serve, attack, block, point scored

- Phase 2 events: ace, service error, set, defensive action, attack direction classification

- Each event output includes: timestamp, event type, player ID, team ID, confidence score

- Tech: PyTorch, Hugging Face, custom action recognition dataset

### Module 5: Ball Tracking (progressive)

- TrackNetV2 as the primary model (purpose-built for small, fast sports balls)

- Trajectory interpolation for frames where the ball is not detected

- Used to support event detection and attack direction classification

- Accuracy will be lower on compressed outdoor video; partial solutions are acceptable

- Tech: TrackNetV2, Kalman filter, OpenCV

### Stats Aggregation & JSON Builder

- Aggregates frame-level detections and events into per-player and per-team statistics

- Applies side-switch correction to ensure all stats are attributed to the correct player

- Produces structured JSON output with all required fields and confidence scores

## 3.3  Layer 3 — Human Review Workflow

Every piece of AI output carries a confidence score. A configurable threshold routes low-confidence events to a review queue. High-confidence events are auto-accepted.

| Step | Description |
| --- | --- |
| AI analysis | Video processed, events detected with confidence scores |
| Auto-accept | Events above threshold written directly to the database |
| Review queue | Low-confidence events surfaced in the operator UI |
| Operator review | Human watches the clip, accepts / corrects / rejects the label |
| Correction store | All operator changes stored as labeled training data |
| Retraining loop | Periodic model retraining on accumulated corrections (active learning) |

The review UI is a synchronized video player with an event timeline. Operators can scrub to any event, see the AI label and confidence, and edit in place. Built with React + video.js / Plyr.

## 3.4  Layer 4 — Platform & Data Delivery

| Component | Technology |
| --- | --- |
| Backend API | FastAPI (Python) — job submission, stats queries, auth, export |
| Web frontend | React + Next.js — dashboard, video player, scouting views |
| Primary database | PostgreSQL with TimescaleDB extension for time-series event data |
| Cache / queue state | Redis |
| GPU inference | Docker + NVIDIA container toolkit on AWS EC2 g4dn or GCP T4 |
| Output format | JSON export (events, timeline, stats, confidence scores) |

# 4. Phased Delivery Roadmap

| Phase | Duration | Deliverables | Status |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–8 | MVP - Video upload & storage pipeline - Court detection & homography - Basic player detection (YOLOv8) - Manual player ID assignment UI - Basic event detection (serve, attack, point) - JSON output + basic review UI | Usable product |
| Phase 2 | Weeks 9–18 | Core platform - Side-switch detection & identity re-assignment - Re-ID model integration (OSNet / Fast-ReID) - Full event taxonomy (ace, block, set, defense) - Stats aggregation engine - Web platform (React + Next.js) | Production-ready |
| Phase 3 | Weeks 19–28 | Advanced analytics - Ball tracking (TrackNetV2) - Attack direction classification - Active learning retraining pipeline - Scouting & comparison views - Heatmaps & court zone analysis | Scalable SaaS |

# 5. Project Cost Estimate

The following estimates reflect typical Upwork market rates for a specialized ML + full-stack project of this nature. Costs vary based on team composition (solo developer vs. team), geographic location, and whether pre-trained models are licensed or built from scratch.

Note: All costs below are in USD and represent ranges based on Upwork market rates (mid-tier to senior). A solo full-stack ML engineer would be at the lower end; a specialized team would be at the upper end.

## 5.1  Development Cost by Phase

| Phase | Duration | Cost (solo dev) | Cost (small team) |
| --- | --- | --- | --- |
| Phase 1 — MVP | 8 weeks | $8,000 – $14,000 | $18,000 – $28,000 |
| Phase 2 — Core platform | 10 weeks | $12,000 – $20,000 | $25,000 – $40,000 |
| Phase 3 — Advanced analytics | 10 weeks | $14,000 – $22,000 | $28,000 – $45,000 |
| Total | ~7 months | $34,000 – $56,000 | $71,000 – $113,000 |

## 5.2  Infrastructure / Ongoing Monthly Costs

| Service | Est. Monthly Cost | Notes |
| --- | --- | --- |
| GPU inference (AWS g4dn.xlarge or similar) | $200 – $600 | Scales with video volume |
| Object storage (S3 / GCS) | $20 – $100 | Depends on video library size |
| Database (PostgreSQL + TimescaleDB) | $50 – $150 | Managed DB service |
| Redis (queue / cache) | $15 – $40 | ElastiCache or Upstash |
| CDN + bandwidth | $10 – $60 | Video streaming to users |
| Total monthly (est.) | $295 – $950 | Scales with usage |

Cost optimization tip: Use spot/preemptible GPU instances for batch processing (non-real-time video analysis). This can reduce GPU compute costs by 60–70% compared to on-demand pricing.

# 6. Expert Recommendations

## 6.1  What to prioritize first

- Build the side-switch detection module before expanding the event vocabulary. Getting team identity right is the foundation — wrong identity means all stats are wrong.

- Build the confidence-threshold review queue from day one. This makes the platform usable from the first video, even before accuracy is high.

- Normalize all spatial data to a top-down court coordinate system early. Every downstream feature (attack direction, heatmaps, zone analysis) depends on this.

## 6.2  What to defer

- Ball tracking at high accuracy should be Phase 3, not Phase 1. It is technically the hardest module and the least critical for early statistical value.

- Full automation without human review is a long-term goal, not a launch requirement. The review loop actually makes the system more valuable over time.

## 6.3  Free & open-source tools to maximize (zero license cost)

| Tool | Purpose | License |
| --- | --- | --- |
| YOLOv8 (Ultralytics) | Player detection | AGPL-3.0 / free for research |
| ByteTrack | Multi-object tracking | MIT — fully free |
| Fast-ReID | Player re-identification | Apache 2.0 — fully free |
| TrackNetV2 | Ball tracking | Academic / open source |
| OpenCV | Court detection, image processing | Apache 2.0 — fully free |
| PyTorch | All ML model training & inference | BSD — fully free |
| FastAPI | Backend API | MIT — fully free |
| React + Next.js | Frontend web platform | MIT — fully free |
| PostgreSQL + TimescaleDB | Data storage | Apache 2.0 / free tier available |
| Label Studio | Annotation & review UI (alternative) | Apache 2.0 — fully free |

## 6.4  Risk factors

High risk

- Side-switch accuracy — if team identity is lost after a switch, all downstream stats are corrupted. Requires careful testing with real tournament footage.

- Video quality variability — compressed outdoor footage will reduce detection accuracy. Plan for a data augmentation pipeline that simulates poor quality conditions.

Medium risk

- Ball tracking in Phase 3 may require a custom-trained model if TrackNetV2 accuracy on beach volleyball footage is insufficient.

- Event detection accuracy depends heavily on the size and quality of the labeled dataset. Budget for 200–500 annotated match clips per event class.

# 7. Summary

| Dimension | Summary |
| --- | --- |
| What the client wants | Automated video analysis pipeline that extracts player stats, event timelines, and tactical data from beach volleyball match footage |
| Hardest challenge | Side-switch handling — maintaining correct team and player identity after court-side changes |
| Recommended approach | Semi-automated (AI + human review) from day one, expanding automation as accuracy improves |
| Total timeline | ~7 months across 3 phases (MVP at 8 weeks) |
| Total dev cost | $34,000 – $113,000 depending on team size and seniority |
| Monthly infra cost | $300 – $950/month at moderate scale |
| Key tech stack | Python, PyTorch, YOLOv8, ByteTrack, FastAPI, React, PostgreSQL |
| All core tools | Free and open source — no proprietary ML licenses required |

This platform is technically ambitious but achievable with a phased approach. The combination of open-source ML models, a human review loop, and a solid data model makes it possible to deliver real value from Phase 1 and improve continuously from there.